Cecily Warnica

CS-250 Software Development Lifecycle

Module 7 - Final Project

Sprint Review and Retrospective

ChadaTech has recently assigned our development team with the task of creating an application for SNHU Travel. They have requested an application that incorporates new tools to expand their customer base. ChadaTech has asked us to use the Scrum framework to complete the project. They are considering transitioning from the waterfall development model and would like to use our progress and success using the new framework as a basis for their decision-making.

In an Agile project, every member of the team plays a crucial role. The Product Owner is especially important as they act as a direct link between the client and the Development Team.

As the Product Owner, my responsibilities go beyond traditional project management. I had to define the project implementation requirements, some of which came directly from the client, while other input was collected from a focus group that I conducted with various end-users. My role also involved creating and prioritizing User Stories to add to the Product Backlog. These User Stories would subsequently shape the way the Development Team would approach the project from start to finish.

As a Scrum Master, my main responsibility was to provide support to the Product Owner in Backlog creation and maintenance while ensuring complete transparency within the Scrum team. I acted as a liaison between the Development Team and the Product Owner. After the Product Owner defined the User Stories, I facilitated a Sprint Planning session to review each of the User Stories that would get accepted into the first Sprint. During the Sprint Planning session, we used the affinity grouping for each User Story. Once the Backlog items were defined, the project development began. I conducted daily Standup meetings which lasted for just fifteen minutes, to go over the day's activities. The purpose of these Standup meetings was to maintain transparency and identify and mitigate any uncertainty that could impact development. My goal as the Scrum Master was to be a resource for the team and provide guidance in the Agile methodology.

As a member of the Development Team, I held two important roles - Developer and Tester. As a Developer, I was granted the freedom to structure my code in the most effective way possible using the best industry practices. On the other hand, as a Tester, I worked closely with all members of the team to create test cases and identify any bugs that may arise. This role is crucial in software development as testing early and frequently is a fundamental principle of iterative development. Both of these roles played critical parts in the Scrum-Agile process and helped in creating business value.

In software development, the Scrum-Agile approach is an effective way to identify critical functionality within a project. For the SNHU Travel project, we gathered requirements from end-users and created brief User Stories that define the functionality of these requirements. The term "Agile" refers to the ability to be flexible and responsive to changes, which means that it is not resistant to changes. Agile projects are expected to have some level of uncertainty. For instance, when the SNHU Travel project changed its direction to focus on detox/wellness travel, we were able to revise the code that had already been developed to support the new requirement.

The SNHU Travel project required some changes that raised questions about the functionality of the current code base. As a developer, it is my responsibility to avoid redundancy and ensure that new bugs are not introduced. I made sure to communicate this to the Product Owner and Tester so that they could understand my thought process in implementing the changes.

To: Tom

Subject: User Story Clarification

Hello Tom,

The story ideas that you emailed me last week need some details added to them. Could you please give these questions a think and reply with your answers as soon as possible. 1. You want the app to show vacation packages at the top of the page that are on sale. Do you want these to be presented in a slide show or as still pictures? 2. You want the user preference page to have easy navigation. Would you like this page to include links across the top of the page or links along the left side of the page?

-Cecily

For the SNHU Travel project, Azure DevOps and JIRA were used to make the transition to Agile easier. Azure DevOps helped create a Product Backlog, User Stories, and Sprints, while JIRA managed individual tasks and bugs. Remote Daily Standups were conducted via Skype and Webex, providing convenient real-time project updates. Agile methodology in the SNHU Travel project had its advantages, but it also presented some challenges. The unpredictable nature of the project made it difficult to manage the scope, resulting in possible deviations from the budget and timeline. However, increased stakeholder involvement and satisfaction along with a higher-quality end product were the benefits of this unpredictability.

Agile implementation in SNHU Travel project was an excellent choice as it provided transparency, flexibility, and decreased risks. In the end, we delivered a quality product that satisfied both the Development Team and the customer.

In conclusion, Agile is becoming more widely accepted among project management teams. However, it's essential to understand the requirements before committing to an Agile approach. Critical resources are valuable for implementing Agile. Despite uncertainties, the benefits of producing high-quality, value-based products outweigh risks and ensure stability and customer retention.